1- i have the excel sheet as my main data or leads source  it has sellers information , address, contact numbers, emails ...... this is the main project source we will call this (LazLeads) or any other name you give  because those leads coming rom Lazada cpmpany and we are working for lazada  as vendor , its our job to register them in Lazada as sellers with  the following process or workflow below

2- I have several field agents ( variable ), system should be able to add or delete or change any agent , system should have them with all information , phone address ( residence ) ...or we call them ( Gabay ) its Tagalog means guide .

3- Each agent will have set of leads assigned to him by admin in manual process( current operations ) , I wanted the system to recommend the set of data assigned to each agent with respect to their address location, transportation and show me information why he assigned those leads to that agent  , system will also have the manual process of assigning leads to agents

Each agent will have 100 leads assigned to him as default , can be changed by adimn of the system

4- Minimum of 6 sellers locations has to be visited every day per agent.
progress

# Assigned initial stage before any effors , we need to recode date

Leads already been assigned to agents but no visits conducted or engagement or communications, it means still pending no initial efforts made by agents

# Attempt to contact

Each visit [attempt to contact has the following results]

** make it variable, Manager or admin might add or delete any reason   :

- Located address store close that’s day during visit

- Located address seller or PIC [ person in charge or owner or manager or design maker is not available ]

- Located address but Not interested

- Located address seller/shop or store not exist in that location ( wrong address)

- Located address but [ no entry ,strictly not allowed to go inside without appointment ]

- Located but it was tagged as risk or fraud seller.

- Unallocated address due to wrong location address [ means those address details , office, street, number not exsit

- Unallocated due to missing some of the address information

- Located but its not seller its only fulfillment center  or storage or warehouse

# Negotiations

Sellers was successfully located  and engaged with the agents in discussion regarding Lazada program , benefits , sales pitching :

- Seller  is not interested

- The PIC or the person in charge or owner or manager or design maker is not available

- person in charge or owner or manager or design maker is not available is busy requested to reschedule

- No manpower to assist as declared by the attending manager or owner ,

- Located address but sealers product is not accepted by Lazada standards or business ]

- Not interested because thy wanted to focus on other platforms, Shopee, tiktok.....

- No online services or totally stop online selling

- Business closed

- Not trust or bad experience with Lazada before

- Store already registered with Lazada with existing Lazada merchants

** make it variable, Manager or admin might add or delete any reason   :

# Registration

This is the process of sellers who passed the attempt to contact and negotiations , we might have the following status :

- Store has been created on Lazada platform , completed signup process but we have the following status  :

  - Under verifications by Lazada internal verification team Documents verification team

  - Rejected due to lack of doc ,, or wrong documents submitted

# Live sellers

Sellers on Lazada store have successfully completed registration and verification process

Sir Abbie, at this stage we are moving from software design into enterprise operations architecture. This document is what your DevOps engineers, cloud engineers, IT infrastructure team, cybersecurity auditors, and production support team will use to deploy and operate LSAMS.

# LSAMS Volume 4

# DevOps, Infrastructure, Security & Deployment Operations Manual

Project: Lazada Seller Activation Management System (LSAMS)
Version: 1.0
Document Type: DevOps, Infrastructure, Security & Deployment Operations Manual

# 1. Purpose

This document defines:

- DevOps Architecture

- CI/CD Pipeline

- Infrastructure Standards

- Security Controls

- Deployment Procedures

- Monitoring

- Backup Procedures

- Disaster Recovery

- Production Support

The objective is to ensure LSAMS can be deployed, operated, secured, and maintained as an enterprise platform.

# 2. Environment Strategy

The system shall have four environments.

## Development

Purpose:

Developer coding and testing.

Environment Name:

lsams-dev

## QA / Testing

Purpose:

Functional testing and bug validation.

Environment Name:

lsams-qa

## Staging

Purpose:

Pre-production validation.

Environment Name:

lsams-stage

## Production

Purpose:

Live Lazada operations.

Environment Name:

lsams-prod

# 3. Infrastructure Standards

## Operating System

Recommended:

Ubuntu Server 24 LTS

## Container Platform

Required:

Docker

Docker Compose

Future:

Kubernetes

## Reverse Proxy

Required:

Nginx

Functions:

- SSL termination

- Load balancing

- Compression

- Security headers

# 4. Infrastructure Components

## Application Layer

Services:

Backend API

Frontend Web Portal

Mobile API Gateway

## Data Layer

Services:

PostgreSQL

PostGIS

## Queue Layer

Services:

Redis

Celery

## Monitoring Layer

Services:

Prometheus

Grafana

AlertManager

# 5. Server Naming Convention

Application Servers:

LSAMS-APP-01

LSAMS-APP-02

Database Servers:

LSAMS-DB-01

LSAMS-DB-02

Backup Servers:

LSAMS-BKP-01

Monitoring Servers:

LSAMS-MON-01

# 6. Source Control Standards

Repository:

Git

Recommended:

GitHub Enterprise

GitLab

Azure DevOps

Branch Structure:

main

develop

release

hotfix

feature/*

# 7. CI/CD Pipeline

Deployment Flow:

Developer Commit

↓

Build Validation

↓

Automated Testing

↓

Security Scan

↓

QA Deployment

↓

Approval

↓

Production Deployment

Tools:

GitHub Actions

GitLab CI/CD

Azure DevOps Pipelines

# 8. Build Pipeline

Every build shall execute:

## Code Validation

Lint

Format Check

Static Analysis

## Unit Tests

Minimum Coverage:

80%

## Security Scan

Required:

Dependency Scan

Container Scan

Secret Scan

# 9. Container Strategy

Backend Container

lsams-api

Frontend Container

lsams-web

Redis Container

lsams-redis

Worker Container

lsams-worker

# 10. Database Operations

## Daily Maintenance

Tasks:

- Backup Verification

- Index Review

- Slow Query Review

- Capacity Monitoring

## Weekly Maintenance

Tasks:

- Vacuum Analyze

- Performance Review

- Storage Review

## Monthly Maintenance

Tasks:

- Security Review

- Access Review

- Audit Review

# 11. Security Architecture

## Security Principles

The platform shall follow:

Zero Trust Architecture

# 12. Authentication Security

Required:

JWT Authentication

Token Expiration:

Access Token:

15 Minutes

Refresh Token:

7 Days

# 13. Password Policy

Minimum:

12 Characters

Must contain:

Uppercase

Lowercase

Number

Special Character

# 14. Multi-Factor Authentication

Required for:

Administrators

Operations Managers

Methods:

Authenticator App

SMS OTP

Email OTP

# 15. API Security

All APIs must include:

Authentication

Authorization

Input Validation

Rate Limiting

Audit Logging

Recommended Rate Limit:

100 Requests Per Minute

# 16. Data Encryption

## In Transit

Required:

TLS 1.3

## At Rest

Required:

AES-256

Applies to:

Personal Data

Government IDs

Uploaded Documents

# 17. File Security

Uploaded files shall:

- Be virus scanned

- Be stored outside web root

- Have random filenames

- Be encrypted

Supported:

PDF

JPG

PNG

# 18. Logging Standards

All activities logged.

Examples:

Login

Logout

Lead Assignment

Visit Update

Registration Update

Document Upload

Retention:

5 Years

# 19. Monitoring Standards

Metrics:

CPU

RAM

Disk

API Response Time

Database Response Time

Queue Depth

GPS Requests

Alert Thresholds:

CPU:

85%

Memory:

85%

Disk:

80%

# 20. Alert Management

Critical Alerts:

Database Down

Application Down

Backup Failure

Security Incident

Notification Channels:

Email

SMS

Microsoft Teams

Slack

# 21. Backup Strategy

## Database Backups

Frequency:

Every 6 Hours

Retention:

30 Days

## Full System Backups

Frequency:

Daily

Retention:

90 Days

## Archive Backups

Frequency:

Monthly

Retention:

7 Years

# 22. Disaster Recovery Plan

## Recovery Point Objective (RPO)

6 Hours

## Recovery Time Objective (RTO)

4 Hours

# 23. High Availability Design

Production Environment:

2 Application Servers

Load Balancer

Database Replication

Backup Server

Failover Flow:

Primary Failure

↓

Automatic Failover

↓

Secondary Active

# 24. Deployment Procedure

Step 1

Create Release Tag

Step 2

Deploy to Staging

Step 3

Run Smoke Tests

Step 4

Business Approval

Step 5

Production Deployment

Step 6

Post-Deployment Validation

# 25. Production Support Model

## Level 1 Support

Handles:

Password Issues

Basic User Issues

## Level 2 Support

Handles:

Application Issues

Workflow Issues

## Level 3 Support

Handles:

Code Issues

Database Issues

Integration Issues

# 26. Incident Management

Priority Levels:

P1

System Down

Response:

15 Minutes

P2

Major Function Failure

Response:

1 Hour

P3

Minor Function Failure

Response:

4 Hours

# 27. Compliance Requirements

Required Compliance:

Philippines Data Privacy Act

PCI-DSS Principles

ISO 27001 Controls

OWASP Top 10

# 28. Security Testing

Before Go-Live:

Required:

Vulnerability Scan

Penetration Test

API Security Test

Access Control Test

# 29. Production Go-Live Checklist

✓ Infrastructure Ready

✓ SSL Installed

✓ Database Backup Tested

✓ Monitoring Enabled

✓ Security Review Completed

✓ Disaster Recovery Tested

✓ User Training Completed

✓ UAT Approved

# 30. Operational Readiness

LSAMS shall be considered operational when:

- All environments deployed

- Monitoring active

- Backup jobs verified

- Security controls validated

- Performance testing completed

- Production sign-off obtained

# 31. Recommended Next Enterprise Deliverable

LSAMS Volume 5 – Quality Assurance, Testing Strategy, UAT & Acceptance Criteria

This document will define:

- Test Plans

- Test Cases

- User Acceptance Testing

- Performance Testing

- Security Testing

- Go-Live Validation

- Production Acceptance Criteria

and completes the full SDLC package for enterprise delivery.

This completes the Infrastructure, DevOps, Security, Deployment, and Operations layer of the LSAMS enterprise architecture package. The next document would move into QA governance and production acceptance controls.

LSAMS Volume 5 – Quality Assurance, Testing Strategy, UAT & Acceptance Criteria

# LSAMS Volume 5

# Quality Assurance, Testing Strategy, UAT & Acceptance Criteria

Project: Lazada Seller Activation Management System (LSAMS)
Version: 1.0
Document Type: Quality Assurance, Testing Strategy, User Acceptance Testing (UAT) & Acceptance Criteria

# 1. Executive Summary

This document defines the Quality Assurance (QA) framework for LSAMS and establishes the testing methodology required to ensure the system meets functional, performance, security, reliability, and business requirements before production deployment.

The objectives are:

- Ensure software quality

- Minimize production defects

- Validate business workflows

- Verify system security

- Validate scalability

- Establish go-live readiness criteria

# 2. Quality Assurance Objectives

LSAMS shall achieve:

### Functional Quality

- All requirements implemented

- Workflow validation completed

- Business rules enforced

### Technical Quality

- Stable APIs

- Reliable database transactions

- Secure authentication

### User Experience Quality

- Responsive UI

- Mobile compatibility

- Fast page loading

### Operational Quality

- Backup validation

- Monitoring validation

- Disaster recovery validation

# 3. Testing Levels

## Level 1 – Unit Testing

Performed by:

Developers

Coverage Target:

80% Minimum

## Level 2 – Integration Testing

Performed by:

Development Team

QA Team

Validates:

- API interactions

- Database interactions

- Workflow execution

## Level 3 – System Testing

Performed by:

QA Team

Validates:

- Complete business processes

- Multi-user operations

- End-to-end workflows

## Level 4 – User Acceptance Testing (UAT)

Performed by:

Lazada Operations Team

Altria Management

Project Stakeholders

Validates:

- Business acceptance

- Operational readiness

## Level 5 – Production Validation

Performed by:

Project Team

Operations Team

Validates:

- Live environment readiness

- Infrastructure readiness

# 4. Test Environment Strategy

## Development Environment

Purpose:

Developer testing

Environment:

lsams-dev

## QA Environment

Purpose:

Formal QA testing

Environment:

lsams-qa

## Staging Environment

Purpose:

UAT

Environment:

lsams-stage

## Production Environment

Purpose:

Live operations

Environment:

lsams-prod

# 5. Functional Testing Scope

Modules:

### Authentication

### User Management

### Lead Import

### Lead Assignment

### Agent Management

### Visit Tracking

### GPS Validation

### Negotiation Management

### Registration Workflow

### Reporting

### Notifications

### AI Recommendations

# 6. Test Case Structure

Each test case shall contain:

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier |
| Module | Functional area |
| Scenario | Business scenario |
| Preconditions | Required setup |
| Steps | Execution steps |
| Expected Result | Desired outcome |
| Actual Result | Test result |
| Status | Pass / Fail |

# 7. Authentication Test Cases

## AUTH-001

Scenario:

Valid Login

Steps:

- Enter valid username

- Enter valid password

- Click Login

Expected:

User authenticated successfully

JWT token generated

Dashboard displayed

## AUTH-002

Scenario:

Invalid Password

Expected:

Login denied

Error message displayed

## AUTH-003

Scenario:

Expired Token

Expected:

Refresh token process triggered

# 8. Lead Import Test Cases

## LEAD-001

Scenario:

Import Valid Excel File

Expected:

File processed successfully

Leads created

Summary displayed

## LEAD-002

Scenario:

Duplicate Seller Records

Expected:

Duplicates detected

Duplicates reported

No duplicate lead created

## LEAD-003

Scenario:

Missing Required Fields

Expected:

Import rejected

Validation message displayed

# 9. Lead Assignment Test Cases

## ASSIGN-001

Scenario:

Manual Assignment

Expected:

Lead assigned

Assignment history created

Audit log created

## ASSIGN-002

Scenario:

Bulk Assignment

Expected:

Multiple leads assigned

History recorded

## ASSIGN-003

Scenario:

Reassignment

Expected:

Previous assignment retained

New assignment created

# 10. Visit Management Test Cases

## VISIT-001

Scenario:

GPS Check-In

Expected:

Location recorded

Visit created

Timestamp stored

## VISIT-002

Scenario:

Visit Outcome Saved

Expected:

Outcome recorded

Lead status updated

## VISIT-003

Scenario:

Follow-Up Scheduled

Expected:

Follow-up date stored

Reminder generated

# 11. Negotiation Test Cases

## NEG-001

Scenario:

Seller Interested

Expected:

Negotiation recorded

Lead moves to registration stage

## NEG-002

Scenario:

Seller Not Interested

Expected:

Outcome stored

Lead status updated

# 12. Registration Test Cases

## REG-001

Scenario:

Create Registration

Expected:

Registration created

Status Draft

## REG-002

Scenario:

Upload Documents

Expected:

Documents stored

Metadata recorded

## REG-003

Scenario:

Registration Approved

Expected:

Lead becomes Live Seller

Activation date stored

## REG-004

Scenario:

Registration Rejected

Expected:

Rejection reason recorded

Lead status updated

# 13. Reporting Test Cases

## REP-001

Scenario:

Executive Dashboard

Expected:

Accurate KPI values displayed

## REP-002

Scenario:

Export Excel

Expected:

Excel file generated

## REP-003

Scenario:

Export PDF

Expected:

PDF generated

# 14. Mobile Application Test Cases

## MOB-001

Scenario:

View Assigned Leads

Expected:

Assigned leads displayed

## MOB-002

Scenario:

Offline Visit Entry

Expected:

Data stored locally

## MOB-003

Scenario:

Synchronization

Expected:

Offline records synchronized

# 15. Security Testing

## Authentication Security

Validate:

JWT Validation

Session Expiration

Token Revocation

## Authorization Security

Validate:

Role Permissions

Access Restrictions

## File Upload Security

Validate:

Virus Scan

File Type Validation

Size Limits

## OWASP Testing

Validate:

SQL Injection

XSS

CSRF

Broken Authentication

Sensitive Data Exposure

# 16. Performance Testing

## Target Load

Expected Users:

500 Concurrent Users

Expected Leads:

5,000,000 Leads

## Response Time Targets

| Function | Target |
| --- | --- |
| Login | < 2 sec |
| Dashboard | < 3 sec |
| Search Leads | < 2 sec |
| Save Visit | < 2 sec |
| Reports | < 5 sec |

# 17. Stress Testing

Validate:

Peak User Load

Database Load

API Saturation

Success Criteria:

No data corruption

No critical failures

# 18. Failover Testing

Validate:

### Application Server Failure

Expected:

Traffic routed to secondary node

### Database Failover

Expected:

Replication activated

No data loss

# 19. Backup Testing

Validate:

### Database Restore

Expected:

Successful restore

### Full System Recovery

Expected:

System operational

# 20. Disaster Recovery Testing

Validate:

RPO ≤ 6 Hours

RTO ≤ 4 Hours

# 21. User Acceptance Testing (UAT)

## UAT Participants

### Lazada Operations

### Altria Operations

### Project Sponsors

### Supervisors

### Gabay Representatives

# 22. UAT Scenarios

### Import Leads

### Assign Leads

### Conduct Visit

### Complete Negotiation

### Create Registration

### Approve Registration

### View Reports

### Export Reports

# 23. UAT Acceptance Criteria

The system shall be accepted when:

### Functional

100% Critical Test Cases Passed

95% Overall Pass Rate

### Security

No Critical Vulnerabilities

No High Severity Vulnerabilities

### Performance

Response Targets Achieved

### Reliability

Backup Validation Passed

Disaster Recovery Passed

# 24. Defect Classification

## Critical

Examples:

System Down

Data Corruption

Security Breach

Must be fixed before release.

## High

Examples:

Workflow Failure

Data Loss

Must be fixed before UAT sign-off.

## Medium

Examples:

Incorrect Validation

Minor Reporting Issue

Fix before production.

## Low

Examples:

UI Alignment

Text Formatting

Can be deferred.

# 25. Release Exit Criteria

The release may proceed only if:

✓ All Critical Defects Closed

✓ All High Defects Closed

✓ UAT Signed Off

✓ Performance Testing Passed

✓ Security Testing Passed

✓ Backup Testing Passed

✓ DR Testing Passed

✓ Go-Live Approval Received

# 26. Go-Live Readiness Checklist

### Technical

✓ Infrastructure Ready

✓ Monitoring Enabled

✓ Backup Jobs Active

✓ SSL Installed

✓ Production Deployment Completed

### Business

✓ User Training Completed

✓ SOP Approved

✓ UAT Approved

✓ Stakeholder Sign-Off Received

# 27. Post Go-Live Validation

Within 24 Hours:

- Login Validation

- Dashboard Validation

- Lead Import Validation

- Assignment Validation

- Registration Validation

- Reporting Validation

Within 7 Days:

- KPI Validation

- User Feedback Review

- Defect Review

- Performance Review

# 28. Final Acceptance Statement

LSAMS shall be considered successfully delivered when:

- Functional requirements approved

- Technical requirements approved

- Security requirements approved

- Performance requirements approved

- UAT completed successfully

- Production environment operational

- Business stakeholders formally sign off

# 29. Enterprise SDLC Package Completion

With Volume 5 completed, the LSAMS enterprise documentation package now contains:

### Volume 1

Business Requirements & Project Charter

### Volume 2A

Screen Inventory & UI/UX Wireframes

### Volume 2B

Database Design & ERD

### Volume 2C

API Design & Backend Services

### Volume 2D

Backend Sprint Plan

### Volume 2E

Frontend Sprint Plan

### Volume 3

System Architecture & Technical Design

### Volume 4

DevOps, Security & Deployment Operations

### Volume 5

QA, Testing, UAT & Acceptance Criteria

Status:

Enterprise Design Package Complete
Ready for Project Estimation
Ready for Development
Ready for Infrastructure Provisioning

At this point, the next logical CTO deliverable would not be another design document. It would be either:

- Volume 6 – Project Plan, Budget, Resource Loading & Implementation Roadmap, or

- Volume 7 – Operations Manual, SOPs & User Training Guide,

which move the project from design into execution and operational readiness.

please do both : Volume 6 – Project Plan, Budget, Resource Loading & Implementation Roadmap, or Volume 7 – Operations Manual, SOPs & User Training Guide,

Excellent, Sir Abbie.

At enterprise level, Volume 6 and Volume 7 are actually the documents that investors, Lazada executives, implementation partners, PMO teams, and operations management care about most because they answer:

- How much will it cost?

- How long will it take?

- Who will build it?

- How will it operate after go-live?

# VOLUME 6

# PROJECT PLAN, BUDGET, RESOURCE LOADING & IMPLEMENTATION ROADMAP

# LSAMS Volume 6

# Project Plan, Budget, Resource Loading & Implementation Roadmap

## Executive Summary

This document defines:

- Project phases

- Resource requirements

- Development timeline

- Budget estimates

- Deployment milestones

- Risk management

- Go-live roadmap

# 1. Project Scope

LSAMS will deliver:

### Phase 1 (MVP)

- Authentication

- Lead Import

- Gabay Management

- Lead Assignment

- Visit Tracking

- GPS Check-In

- Negotiation Tracking

- Registration Workflow

- Reporting

### Phase 2

- AI Assignment Engine

- Route Optimization

- Mobile Offline Sync

- Territory Heat Maps

### Phase 3

- Lazada API Integration

- OCR Document Verification

- AI Seller Conversion Prediction

- BI Integration

# 2. Project Timeline

## Discovery & Design

Duration:

4 Weeks

Deliverables:

- BRD

- FDS

- Architecture

- Wireframes

Status:

Completed

## Development

Duration:

16 Weeks

## QA & UAT

Duration:

4 Weeks

## Deployment

Duration:

2 Weeks

## Hypercare

Duration:

4 Weeks

Total Project:

26 Weeks

Approximately:

6 Months

# 3. Resource Loading Plan

## Project Management

| Role | Qty |
| --- | --- |
| Project Manager | 1 |
| Scrum Master | 1 |

## Architecture

| Role | Qty |
| --- | --- |
| Solution Architect | 1 |
| Database Architect | 1 |

## Development

| Role | Qty |
| --- | --- |
| Backend Lead | 1 |
| Backend Developers | 2 |
| Frontend Developers | 2 |
| Flutter Developer | 1 |
| DevOps Engineer | 1 |

## Quality Assurance

| Role | Qty |
| --- | --- |
| QA Lead | 1 |
| QA Engineers | 2 |

## Operations

| Role | Qty |
| --- | --- |
| Trainer | 1 |
| Business Analyst | 1 |

Total Team Size:

15–18 Resources

# 4. Estimated Development Budget

## Offshore Team (Philippines)

| Resource Category | Estimated Cost |
| --- | --- |
| Development Team | USD 40,000 |
| QA Team | USD 10,000 |
| Project Management | USD 12,000 |
| Architecture | USD 8,000 |
| DevOps | USD 5,000 |

Total:

USD 75,000

## Commercial Selling Price

Recommended Client Price:

USD 120,000 – USD 180,000

Depending on:

- Source code ownership

- Support terms

- AI modules

- Mobile application scope

# 5. Infrastructure Budget

## MVP

Cloud Hosting:

USD 300–500/month

## Enterprise

Cloud Hosting:

USD 1,000–2,500/month

# 6. Project Milestones

M1 – Architecture Approval

M2 – Database Completion

M3 – Backend Completion

M4 – Frontend Completion

M5 – Mobile App Completion

M6 – UAT Sign-Off

M7 – Production Go-Live

M8 – Hypercare Completion

# 7. Go-Live Roadmap

Week 1

Pilot Territory

10 Gabay

500 Leads

Week 2

Expanded Pilot

25 Gabay

5,000 Leads

Week 3

Regional Rollout

50 Gabay

20,000 Leads

Week 4

National Rollout

All Territories

Production Operations

# 8. Project Risks

Major Risks:

- Poor Lead Quality

- GPS Accuracy Issues

- Scope Expansion

- Delayed UAT

- User Resistance

Mitigation:

- Data Cleansing

- GPS Validation

- Change Control Board

- Training Program

- Pilot Rollout

# 9. Success Criteria

Project considered successful if:

✓ 95% UAT Pass Rate

✓ 99.5% System Availability

✓ 100% Lead Traceability

✓ 90% User Adoption

✓ KPI Reporting Accuracy > 99%

# VOLUME 7

# OPERATIONS MANUAL, SOPs & USER TRAINING GUIDE

# LSAMS Volume 7

# Operations Manual, SOPs & User Training Guide

## Purpose

This document defines:

- Daily Operations

- Standard Operating Procedures

- User Responsibilities

- Training Materials

- Escalation Procedures

# 1. User Roles

## Administrator

Responsibilities:

- User creation

- Territory setup

- Lead import

- System configuration

## Operations Manager

Responsibilities:

- Assign leads

- Monitor KPIs

- Review productivity

## Supervisor

Responsibilities:

- Manage Gabay

- Review visits

- Escalate issues

## Gabay (Field Agent)

Responsibilities:

- Visit assigned sellers

- Record visit outcomes

- Upload documentation

- Update seller status

# 2. Daily Operational Workflow

## Morning Process

08:00 AM

Supervisor Reviews:

- Assigned Leads

- Follow-Ups Due

- Visit Targets

08:30 AM

Gabay Reviews:

- Daily Route

- Seller List

- Pending Activities

09:00 AM

Field Operations Begin

# 3. Lead Assignment SOP

### Step 1

Import Lazada Lead File

### Step 2

Validate Data

### Step 3

Review Duplicates

### Step 4

Assign Leads

Manual or AI Recommended

### Step 5

Notify Gabay

# 4. Seller Visit SOP

### Before Visit

Verify:

- Address

- Contact Number

- Seller Information

### Upon Arrival

Perform:

GPS Check-In

### During Visit

Capture:

- Photos

- Notes

- Discussion Outcome

### After Visit

Submit:

Visit Result

Follow-Up Date

# 5. Negotiation SOP

When Seller Engaged:

Record:

- Decision Maker

- Discussion Summary

- Seller Interest Level

If Interested:

Move to Registration

If Not Interested:

Capture Reason

Close Opportunity

# 6. Registration SOP

Required Documents:

✓ DTI

✓ Business Permit

✓ Government ID

✓ Contact Information

Process:

Upload Documents

Submit Registration

Monitor Verification

# 7. Registration Approval SOP

If Approved:

Seller becomes:

LIVE SELLER

If Rejected:

Record:

- Rejection Reason

- Required Corrections

# 8. KPI Monitoring SOP

Daily KPIs:

- Visits Completed

- Negotiations

- Registrations

- Activations

Weekly KPIs:

- Conversion Rate

- Territory Performance

Monthly KPIs:

- Top Gabay Ranking

- Territory Ranking

# 9. Escalation Matrix

Level 1

Supervisor

Response:

30 Minutes

Level 2

Operations Manager

Response:

1 Hour

Level 3

System Administrator

Response:

2 Hours

Level 4

IT Support / Development Team

Response:

4 Hours

# 10. Incident Management

Examples:

- Application Error

- GPS Failure

- Lead Assignment Issue

- Registration Failure

Every incident must include:

Incident Number

Date

User

Description

Resolution

# 11. User Training Program

## Module 1

System Overview

Duration:

1 Hour

## Module 2

Lead Management

Duration:

2 Hours

## Module 3

Field Visits

Duration:

2 Hours

## Module 4

Negotiation & Registration

Duration:

2 Hours

## Module 5

Reports & KPIs

Duration:

1 Hour

Total Training:

8 Hours

# 12. Certification Program

All Gabay must pass:

Minimum Score:

80%

Before receiving production access.

# 13. Hypercare Support

First 30 Days After Go-Live

Support Coverage:

24x7

Daily Review:

- System Errors

- User Issues

- KPI Validation

- Data Quality

# 14. Business Continuity

If System Unavailable:

Fallback Process:

- Excel Lead Tracking

- Manual Assignment

- Offline Visit Recording

- Later Synchronization

# 15. Operational Acceptance

Operations considered stable when:

✓ User Adoption > 90%

✓ Daily Operations Stable

✓ Critical Incidents = 0

✓ KPI Accuracy > 99%

✓ Stakeholder Satisfaction Achieved